## Slide 1: DevOps For Salesforce Branching Strategy
Cloud First Team

## Slide 2
SFDC Project Lifecycle
Typical SFDC Project Lifecycle:
For Release 1 the code is migrated sequentially across environments till go-live
Post go-live stabilization support and warranty support for Release 1 follows
A parallel team starts on Release 2 during the warranty support period and both teams work in parallel
Production issues takes priority and need to be hot fixed
Release 2 enhancement works will progress in parallel in the Development environment
Multiple short release may be required during the warranty support to fix any production or open issues
Analysis
Design
Build
SIT
UAT
Post Go-Live Support
Warranty Support
Release 2
Release 1 1
Release 2
Sequential code migration, non frequent builds
Frequent short releases for fixes and enhancements

## Slide 3
Multiple DevOps models are derived based on the project structures we have seen in SFDC Implementations. The following model were discussed as illustrations
DevOps Model
Model A
Simple Sequential Release
One release at a time
Model B
Two or more teams working on different features for different release
Release 1 and Release 2 are mutually exclusive functionalities, no overlap between teams
Model C
Two different vendor working on the same releases.
Post go-live issues are tracked as hot fixes
Separate sandbox environments for SIT and UAT
Both vendors work on mutually exclusive features
Single team working on the development
Integrated code will be pushed to SIT & UAT environments
Single UAT environment to support both releases
Code will be integrated continuously to avoid conflicts

## Slide 4
Model A : Git Process Flow
Development
UAT
Production
Prod Support
SIT
V 1.0
Code migrated for SIT testing
SIT Bug fixes
Code migrated for UAT testing
V 1.1
Post Production Hot fixes
Hot fixes Rebased to Dev Branch
V 1.2
Release 2 development
Release 1 development
Analysis
Design
Build
SIT
UAT
Post Go-Live Support
Warranty Support
Release 2
Release 1 1
Release 2
UAT Bug fixes

## Slide 5: Model B: Git Process Flow
Dev #1
UAT
Production
Prod Support
SIT #1
V 1.0
V 1.1
Dev #2
SIT #2
Two or more teams working on different features for different release
Release 1 and Release 2 are mutually exclusive functionalities, no overlap between teams
Single UAT environment to support both releases
V 2.0
Analysis – R#1
Design – R#1
Build – R#1
SIT- R#1
UAT –R#1
Post Go-Live Support –R#1
Warranty Support
Release 1 1
Release 2
Analysis – R#2
Design – R#2
Build – R#2
SIT- R#2
UAT –R#2
Post Go-Live Support –R#2
Hot fixes Rebased to Dev Branch
Dev #2 Branch rebased to Release #1

## Slide 6: Model C: Git Process Flow
CI
UAT
Production
Prod Support
SIT
V 1.0
V 1.1
Dev #2
Dev #1
Two or more vendor teams working on different features for the same release
The team work on mutually exclusive functionalities, no overlap between teams
Analysis – R#1
Design – R#1
Build – R#1
SIT- R#1
UAT –R#1
Post Go-Live Support –R#1
Warranty Support
Release 1 1
Analysis – R#2
Design – R#2
Build – R#2
Merge both the dev environment to CI on a daily basis
On demand merge to get the dependent component to the other dev environment
Git Process Flow:
Vendor branch Commits, runs pre-validation against the Corresponding Dev Sandbox
Dev branch is merged with the CI branch on a daily basis to maintain the integration environment
Validation can be done against the CI environment to identify any dependency errors
SIT and UAT fixes need to be performed in the corresponding dev environments and pushed to the CI environments.
Hot fixes are managed as separate branch
Any hot fix to production will rebaseline the CI branch and the dev branches
Rebaseline CI and dev environments to include the hot fix

## Slide 7: Thank You